TruCycle 2.0

Street Spot & Rescue

Product Requirements Document

Prepared for: Engineering Team

Status: Ready for Sprint Planning

Version 1.0  ·  April 2026

# 1. Executive Summary

TruCycle 2.0 introduces a peer-to-peer Street Spot and Rescue system on top of the existing trucycle.co.uk marketplace. Users photograph reusable items they see abandoned, fly-tipped, or offered on London streets, post them to TruCycle with a geotag, and any nearby user can claim and collect the item for free — earning carbon points in the process.

This feature is strategically critical because it solves TruCycle's current bottleneck: we don't have vans or warehouse space yet, so we cannot offer pickup. Street Spot removes that dependency entirely. The community does the collecting. TruCycle provides the coordination layer.

Scope of this document: full product specification, data models, user flows, screen specs, API contracts, acceptance criteria, and a four-sprint build plan. TruCycle Studios (internal pickup operations) is explicitly OUT OF SCOPE and will be added in a later release when physical infrastructure is in place.

### Key metrics (first 60 days post-launch)

- 1,000+ street spots posted

- 600+ successful rescues completed

- 50 kg CO2e saved per active user per month

- 3 council conversations opened citing TruCycle data

- Spot-to-rescue median time under 36 hours

# 2. The Problem We're Solving

## 2.1 User problem

Every day, Londoners walk past reusable items — armchairs, bookshelves, lamps, small appliances — left on kerbs, outside flats, or fly-tipped on street corners. Most will be sent to landfill at council expense. There is no frictionless way for the passerby to either claim the item for themselves or alert someone nearby who would want it.

The existing marketplace at trucycle.co.uk solves a different problem: people who have items in their own homes can list them for rehoming. It does nothing for the items already on the streets.

## 2.2 Business problem

TruCycle launched without collection infrastructure. Our original pickup model required vans, drivers, warehousing, and insurance — none of which we have. Without either pickup or user-generated street inventory, the marketplace is slow to populate. Without inventory, there are no users. Without users, no inventory. Classic marketplace chicken-and-egg problem.

Street Spot breaks this loop because the inventory source is the entire city — not just the items sitting in users' homes.

## 2.3 London-wide problem

Fly-tipping costs London councils approximately £13 million per year. Bulky waste disposal adds hundreds of millions more. Every fly-tipped item is both an environmental failure and a municipal expense. Street Spot turns a cost into a resource: a fly-tipped sofa that would otherwise be cleared by the council at public expense becomes a rescue opportunity for a community member who wants a sofa.

# 3. The Solution

## 3.1 Core concept

Three equal-weight actions on the platform, each with its own flow:

- Spot — photograph and post an item seen on a street, kerb, or fly-tip site

- Rescue — claim and collect an item someone else has spotted or listed

- List — list an item you own (existing marketplace behaviour, unchanged)

## 3.2 User journey overview

A user walking through E15 sees an armchair on the kerb. They open TruCycle, tap Spot, take a photo, confirm location (auto-filled from device GPS), tap Post. The spot is live within 60 seconds. Spotter earns base carbon points.

Another user in the same postcode sees the spot on their map or in their nearby feed. They tap Rescue this. A 2-hour claim window starts. They walk or drive to the location, collect the item, and tap Confirm pickup. Rescuer earns carbon points. Spotter earns bonus points for a successful rescue.

If no one claims the spot within 48 hours, it remains visible on the map. The spotter's base points are already earned — the outcome does not reduce their reward. In a future release, unclaimed spots will be routed to TruCycle Studios for internal pickup, but this is out of scope for this build.

## 3.3 Scope boundaries (what's IN, what's OUT)

#### IN scope for this release:

- Spot posting flow (photo, geolocation, optional notes)

- Rescue claim flow with 2-hour expiry

- Map view of all live spots

- Nearby feed based on user's current/saved location

- Carbon point awarding logic for spotters and rescuers

- Personal Impact dashboard

- Public London Impact dashboard

- Basic notifications (email + in-app)

#### OUT of scope for this release:

- TruCycle Studios backend pickup (deferred until warehouse/van infrastructure exists)

- Paid collection service for donors

- Native mobile app (web app only for now; mobile-responsive)

- Push notifications (email + in-app sufficient for MVP)

- Automated photo quality assessment (manual moderation for flagged items)

- Refurbishment routing

- Council compliance dashboard (placeholder page only)

# 4. Data Model

Three new tables added to the existing Supabase schema. Field names use snake_case for Postgres conventions.

## 4.1 spots

Represents an item spotted on a street, kerb, or fly-tip site.

id: uuid PRIMARY KEY

spotter_user_id: uuid REFERENCES users(id)

photo_url: text NOT NULL

additional_photo_urls: text[] (up to 3 extra)

latitude: float NOT NULL

longitude: float NOT NULL

postcode: text (derived via reverse geocoding)

street_address_hint: text (user-supplied, optional)

item_category: text (dropdown from carbon database)

item_subcategory: text

estimated_weight_kg: float (auto-filled from category default, editable)

condition_notes: text (free text, optional, max 280 chars)

is_flytipped: boolean DEFAULT false

estimated_co2e_saved: float (computed from carbon database)

base_points: integer (computed)

status: enum (live, claimed, rescued, expired, removed)

claimed_by_user_id: uuid NULL REFERENCES users(id)

claimed_at: timestamp NULL

claim_expires_at: timestamp NULL

rescued_at: timestamp NULL

rescue_confirmation_photo_url: text NULL

created_at: timestamp DEFAULT now()

updated_at: timestamp

### Indexes

- Spatial index on (latitude, longitude) for map queries

- Index on status for filtering live spots

- Index on postcode for borough-level leaderboards

- Index on spotter_user_id for user impact queries

## 4.2 carbon_ledger

Every point transaction for every user. Immutable log for auditability.

id: uuid PRIMARY KEY

user_id: uuid REFERENCES users(id)

event_type: enum (spot_posted, rescue_claimed, rescue_confirmed,

spot_rescued_bonus, streak_bonus, first_time_bonus, referral_bonus,

claim_expired_penalty, manual_adjustment)

related_spot_id: uuid NULL REFERENCES spots(id)

points_delta: integer (positive or negative)

co2e_delta: float

notes: text

created_at: timestamp DEFAULT now()

Balances are always computed by SUM(points_delta). Never store computed balances; compute on read or cache in a materialized view refreshed hourly.

## 4.3 user_impact_summary (materialized view)

Refreshed hourly. Powers the personal dashboard without hitting the ledger live.

user_id: uuid PRIMARY KEY

total_points: integer

total_co2e_saved: float

spots_posted: integer

rescues_completed: integer

current_streak_weeks: integer

postcode: text

postcode_rank: integer

badge_tier: enum (bronze, silver, gold, platinum)

last_activity_at: timestamp

# 5. User Flows

## 5.1 Flow: Spot an Item

Total screens: 3. Target time-to-post: under 60 seconds.

### Screen 1 — Photo capture

- Full-screen camera view with shutter button at bottom centre

- Top-left back arrow to cancel

- Top-right 'Upload from gallery' icon as alternative input

- After capture: thumbnail preview with 'Retake' and 'Use this photo' buttons

- Optional: 'Add more photos' option to attach up to 3 additional shots

Technical: HTML5 `<input type='file' accept='image/*' capture='environment'>` for mobile camera. Fall back to file upload on desktop. Resize to max 1200px longest edge before upload to reduce bandwidth.

### Screen 2 — Confirm location and category

- Map preview at top showing detected GPS pin (zoom level 17)

- Pin is draggable to correct position if GPS is inaccurate

- Postcode auto-displayed beneath map (reverse geocoded)

- Item category dropdown (pulled from carbon database — 106 items across Furniture and WEEE)

- Auto-suggested category based on photo if ML service is enabled; otherwise user selects

- Weight field auto-populated from category default, editable

- Toggle: 'Is this fly-tipped?' (unchecked by default)

- Notes field (optional, 280 char limit)

- Continue button at bottom

Technical: Use browser Geolocation API. Reverse geocoding via OpenStreetMap Nominatim (free, rate-limited — cache aggressively) or Mapbox Geocoding API. Category dropdown fed from the carbon database table.

### Screen 3 — Review and post

- Preview card showing photo, location, category, estimated carbon saving in kg CO2e and points

- Copy: 'You're about to save [X] kg CO2e from landfill'

- Post button, full width, primary colour

- Small print: 'By posting, you confirm this item was in a public space'

- After tap: brief loading spinner, then success screen

### Success screen

- Confetti animation

- 'You just earned [N] carbon points' — big number

- Two buttons: 'Share this rescue' (social share with auto-generated card) and 'Spot another'

- Link: 'View on the map'

## 5.2 Flow: Rescue an Item

Entry points: map pin tap, nearby feed card tap, or direct URL from shared link.

### Spot detail screen

- Hero image (swipeable if multiple photos)

- Item category, estimated weight, estimated carbon saving

- Distance from user's current location

- Spotter's first name and post time ('Posted 2 hours ago by Sarah')

- Condition notes if provided

- Flag as fly-tipped indicator if applicable

- Map snippet showing exact location

- Primary CTA: 'Rescue this' button

- Secondary CTAs: 'Save for later', 'Share', 'Report problem'

### Claim flow

Tap Rescue this → confirmation modal: 'You have 2 hours to collect this item. Get directions and confirm pickup when you're there.' → Confirm → status changes to 'claimed', claim timer starts, rescuer sees directions screen.

### Directions screen

- Countdown timer at top (2:00:00 counting down)

- Map with route from user's current location

- Buttons: 'Open in Google Maps', 'Open in Apple Maps', 'Open in Citymapper'

- Full address/postcode for pasting elsewhere

- 'I've arrived — confirm pickup' button (greyed until user is within 100m of the spot)

- 'Cancel claim' button (returns spot to live status, no penalty for first cancellation per user per week)

### Pickup confirmation

- Take a confirmation photo (required — prevents fraud)

- Confirm: 'I have collected this item and will rehome or reuse it'

- Tap Confirm → points awarded, spot marked rescued, spotter notified

### Claim expiry

If 2 hours pass without confirmation, claim auto-expires. Spot returns to live. No points penalty for the first expiry per user per week (we want to encourage trying rescues). After 3 expiries in 7 days, user is temporarily blocked from claiming for 24 hours.

## 5.3 Flow: Map and Nearby Feed

### Map view

- London-centred interactive map as default landing for logged-in users

- Pins for all live spots, colour-coded: green (live), amber (claimed), grey (recently rescued — last 24h, shown faintly for social proof)

- Pin cluster for areas with many spots (zoom to expand)

- Tap pin → preview card → tap card → full spot detail

- Filter controls: item category, max distance, fly-tipped only

- 'Centre on me' button uses current GPS

### Nearby feed

- Vertical scrolling list of spots sorted by distance

- Each card: hero photo, category, distance, estimated carbon saving, time posted

- Tap card → spot detail

- Pull-to-refresh

- Empty state: 'No spots nearby right now. Be the first to spot something!' with prominent Spot CTA

# 6. Point Awarding Logic

All point values derived from the TruCycle Carbon Methodology (v1.0, April 2026). Base formula: 1 carbon point = 1 kg CO2e saved.

## 6.1 Event types and rules

| Event | Points awarded | When |
| --- | --- | --- |
| Spot posted | 30% of estimated CO2e saved | Immediately on successful post |
| Spot rescued (bonus to spotter) | Remaining 70% of estimated CO2e saved | When rescuer confirms pickup |
| Rescue confirmed (rescuer) | 40% of estimated CO2e saved | When rescuer confirms pickup |
| Discovery bonus | +10% | If spotter is first to spot at that location |
| 24-hour rescue bonus | +5% to rescuer | If rescuer collects within 24h of spot posted |
| Streak bonus | +5% after 3 items/month, +10% after 10 | Applied to any event in a streak month |
| First-time user bonus | 50 points | One-time, on first successful spot or rescue |
| Claim expired without pickup | 0 points | First three times free; after that, -5 points per expiry |

## 6.2 Why 30/70 split between spotter and rescue bonus

The spotter takes the creative action — finding, photographing, posting. Without them, no rescue happens. But until the item is actually collected and rehomed, no carbon is genuinely saved. The 30% immediate reward incentivises spotting at scale; the 70% bonus on successful rescue keeps spotters emotionally invested in whether their spots get rescued.

The rescuer's 40% (vs the spotter's total 70% if successful) reflects that the spotter catalysed the transaction — without the spot, there's no rescue to complete. Total points awarded per successful rescue: spotter 70% + rescuer 40% = 110% of base CO2e value. This is intentional — we slightly over-reward successful completions to make the full chain feel worthwhile.

## 6.3 Anti-abuse rules

- Same spotter cannot post more than 5 spots from within a 100m radius within 24 hours (prevents location spam)

- Same user cannot rescue an item they spotted (prevents self-dealing)

- Claim expiry penalty kicks in after 3 free expiries per rolling 7 days

- Spots flagged as false/abusive by 3+ users are auto-hidden pending review

- Rescue confirmation requires a photo (matched against the original spot photo by a future moderation step; for MVP, photos are stored for audit)

# 7. API Endpoints

Built on the existing Supabase REST + Postgres stack. Standard JWT auth. All endpoints require authenticated user unless noted.

## 7.1 Spots

POST /api/spots

Create a new spot. Body: photo_url(s), lat, lng, category, subcategory, weight_kg, notes, is_flytipped. Response: full spot object with computed co2e and base_points.

GET /api/spots?bbox=...&status=live

List spots within a bounding box (for map view). Status filter. Returns geo-optimised payload (id, lat, lng, status, category, hero_photo_url only).

GET /api/spots/nearby?lat=...&lng=...&radius_km=5

List live spots near a point, sorted by distance. Returns full spot objects, paginated.

GET /api/spots/:id

Full spot detail.

POST /api/spots/:id/claim

Claim a spot for rescue. Only works if status is 'live'. Sets status to 'claimed', claimed_by_user_id, claim_expires_at (now + 2h). Returns updated spot.

POST /api/spots/:id/confirm-rescue

Confirm successful rescue. Only works if claimed by current user. Body: confirmation_photo_url. Validates rescuer is within 100m of spot via geolocation header. Awards points. Returns updated spot + point awards.

POST /api/spots/:id/cancel-claim

Release a claim. Returns spot to 'live' status.

## 7.2 User impact

GET /api/users/me/impact

Returns the user_impact_summary row for the current user. Cached for 5 min.

GET /api/users/me/ledger?limit=50&cursor=...

Paginated carbon ledger entries for the current user.

GET /api/leaderboards/postcode/:postcode?period=week

Top users in a postcode for a given period (week, month, all_time). Public endpoint.

## 7.3 Public impact dashboard

GET /api/impact/london

Public endpoint. Returns aggregate totals (cumulative spots, rescues, CO2e saved, top postcodes by activity this month, fly-tipping count diverted). Cached for 15 min. No auth required.

# 8. New UI Surfaces

## 8.1 Homepage rebalance

The existing homepage hero is updated from 'List or find items' to three equal CTAs:

| CTA | Icon direction | Destination |
| --- | --- | --- |
| Spot something | Camera icon | /spot (camera flow) |
| Rescue something | Map pin icon | /map (map view) |
| List something | Plus icon | /list (existing flow) |

Below the CTAs: rolling ticker showing 'Just rescued: [item] in [postcode] — [X] kg saved' from the last 10 completed rescues. Social proof + urgency.

## 8.2 New pages

- /spot — the three-screen spot flow

- /map — interactive London map with all live spots

- /spots/:id — spot detail with rescue CTA

- /nearby — list view of nearby spots, alternative to map

- /impact — personal dashboard

- /london — public impact dashboard

- /leaderboard — postcode rankings

## 8.3 Design tokens

Reuse the existing TruCycle palette and type system. Primary action colour: forest green (#0D3B24). Secondary/highlight: warm amber (#D4A84B). Use the existing logo, nav, and footer.

# 9. Notifications

Email and in-app only for MVP. Push notifications deferred.

| Event | Channel | To whom | Template |
| --- | --- | --- | --- |
| Spot posted successfully | In-app | Spotter | Success confirmation + share prompt |
| Someone claimed your spot | Email + in-app | Spotter | Name of rescuer + claim window |
| Spot successfully rescued | Email + in-app | Spotter | Confirmation + bonus points + thank-you |
| Your claim expires in 30 min | Email + in-app | Rescuer | Countdown reminder |
| Your claim expired | In-app | Rescuer | Passive notice |
| Weekly impact summary | Email | All active users | kg saved this week + streak status |
| First rescue in your postcode today | Email (opt-in) | Active users in postcode | Encouragement |

# 10. Non-Functional Requirements

## 10.1 Performance

- Spot post end-to-end under 60 seconds on 4G (including photo upload)

- Map view loads under 2 seconds with up to 500 pins in viewport

- Spot detail page loads under 1 second

- Personal Impact dashboard loads under 2 seconds

## 10.2 Reliability

- Spot creation must be resilient: if upload fails, retry queue holds the spot locally until network returns

- Geolocation fallback: if GPS denied, show manual address input

- Point awards must be atomic — use database transactions for ledger writes

## 10.3 Privacy

- Exact location stored, but only postcode-level shown publicly

- Spotter's first name shown; never full name or email

- Users can delete their spots at any time (soft delete, retain for audit)

- ICO compliance: Privacy Policy updated to cover location data collection and processing

- No facial images in spot photos: prompt users to avoid photographing people

## 10.4 Safety

- Warning modal on first rescue: 'Collect safely. Use gloves for hygiene. Do not enter private property without permission.'

- Report button on every spot detail page — 'not as described', 'dangerous', 'already gone'

- Content moderation: spots with 3+ reports auto-hide pending review

## 10.5 Accessibility

- All new pages meet WCAG 2.1 AA standards

- Alt text required on all spot photos (can be auto-generated from category)

- Keyboard navigation works for all flows

- Screen reader tested on primary flows

# 11. Build Plan — 4 Sprints

Each sprint is 2 weeks. Total build time: 8 weeks. Assumes one full-stack developer and one designer; adjust if team composition differs.

## Sprint 1 (Weeks 1–2) — Spot & Post

#### Goal: A user can photograph an item on a street and post it to TruCycle.

- Create spots, carbon_ledger tables in Supabase

- Build /spot three-screen flow (camera, location confirm, review & post)

- Integrate carbon database for category lookup and CO2e estimation

- Implement point awarding for spot_posted event

- Success screen with share-to-social card generation

- Basic /spots/:id detail page (no rescue button yet — claim flow is Sprint 2)

#### Acceptance: user can post a spot end-to-end in under 60 seconds; spot appears in database with computed CO2e; points credited to ledger.

## Sprint 2 (Weeks 3–4) — Map & Rescue

#### Goal: A user can find a spot, claim it, and confirm pickup.

- Build /map page with Mapbox or Leaflet integration

- Implement spatial queries for map bounding box

- Build /nearby list view alternative

- Implement claim flow (POST /api/spots/:id/claim) with 2-hour expiry

- Build directions screen with external map app links

- Implement rescue confirmation (POST /api/spots/:id/confirm-rescue) with photo upload

- Point awarding for rescue_confirmed event + spotter bonus

- Background job: auto-expire claims after 2 hours

#### Acceptance: full spot-to-rescue cycle works end-to-end; points awarded correctly to both parties; expired claims release the spot.

## Sprint 3 (Weeks 5–6) — Impact & Gamification

#### Goal: Users see their impact; the platform shows its city-wide impact.

- Build user_impact_summary materialized view + hourly refresh

- Build /impact personal dashboard

- Implement streak tracking logic

- Implement badge tier thresholds (bronze: 100 pts, silver: 500 pts, gold: 2000 pts, platinum: 10000 pts)

- Build /london public impact dashboard

- Build /leaderboard postcode rankings

- Email templates: weekly summary, claim notifications, rescue confirmations

#### Acceptance: impact dashboard shows accurate numbers; leaderboards update weekly; email notifications fire on correct events.

## Sprint 4 (Weeks 7–8) — Polish, Safety, Launch Prep

#### Goal: Production-ready. Ship to real users.

- Content moderation flow: report button, auto-hide on 3 reports

- Safety modal on first rescue

- Anti-abuse rules (rate limiting, self-rescue prevention)

- Privacy Policy update for location data

- Homepage rebalance with three equal CTAs + live ticker

- WCAG 2.1 AA audit and fixes

- Load testing: 500 spots in map viewport, 100 concurrent users

- Analytics: event tracking for all key actions

- Documentation: API reference, runbook for ops issues

- Beta launch to 50 invited users in 3 target boroughs (Newham, Barking & Dagenham, Lewisham)

#### Acceptance: zero critical bugs in beta; users complete spots and rescues without confusion; analytics firing correctly.

# 12. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| No spots posted in first week (cold start) | Medium | High | Seed with 30 founder-posted spots across target boroughs before launch; community partnerships for week-1 push |
| Claims go unfulfilled (rescuers flake) | Medium | Medium | Claim expiry + penalty escalation; rescuer reputation score in v1.1 |
| Photo/location abuse (spam, fake spots) | Medium | Medium | 3-strike auto-hide on reports; rate limiting; manual moderation queue |
| GDPR/ICO issues on location data | Low | High | Privacy Policy update; postcode-only public display; delete-your-spots feature |
| Slow map performance at scale | Low | Medium | Cluster markers above 100 spots in viewport; cache tiles; paginate spot list |
| Users expect pickup service (demand for Studios) | High | Medium | Clear UI copy: 'Community-powered. No pickup service yet.' Coming-soon badge on studio features |

# 13. Success Metrics

## 13.1 Launch week (Week 9)

- 100+ spots posted

- 40+ rescues completed

- Under 40% claim-expiry rate

- Median spot-to-rescue time under 36 hours

## 13.2 First 60 days

- 1,000+ spots posted

- 600+ rescues completed

- 50 kg CO2e saved per active user per month

- 3 council conversations opened citing TruCycle data

- 1 press feature (Techpoint, TechCabal, or UK outlet)

## 13.3 North star metric

Weekly active rescuers — users who complete at least one rescue per week. This is the leading indicator of platform health. Target: 200 weekly active rescuers by end of Month 3.

End of document  ·  TruCycle 2.0 Street Spot & Rescue PRD v1.0